Day 7 — Final Review & Deployment

Deployment Platform

n8n Cloud Workspace Your workflow is deployed and publicly accessible.

Deployment URL

https://akmzoho.app.n8n.cloud/workflow/jKOCMXFHnfA3MjXr

Smoke Test Results

Status: Passed

- Webhook intake successfully triggered

- Eligibility → Underwriting → Checklist → Email pipeline executed

- Claude Sonnet 4.5 (personal API key) responded correctly

- JSON parsing node validated

- Google Sheets logging successful

- Drive folder creation successful

- Latency stable (6–7 seconds end-to-end)

Evaluation Dataset & Results

Dataset (Test Cases): https://docs.google.com/spreadsheets/d/1hrZGFznP1RP-A6tJYGKV-Otyq4EkoSe6Uov1p2T-85g/edit?gid=1712745749#gid=1712745749

Underwriting Output Sheet: https://docs.google.com/spreadsheets/d/1tdymW6pWYFuCJeaLkC3yxkgtA4cDc8IQXFdyEsA4Bm0/edit?gid=557173883#gid=557173883

Metrics Used:

- Accuracy

- Faithfulness

- Consistency

- Latency

- Error Rate

Summary of Results:

- FOIR/EMI calculations accurate across 20+ cases

- Bank rule logic consistent (HDFC, ICICI, SBI)

- JSON formatting errors eliminated

- Document checklist personalized and correct

- PDF parsing still inconsistent (risk noted)

Fallback Plan if Deployment Breaks

- Switch Claude Sonnet 4.5 → GPT4o fallback

- Disable Drive/Sheets nodes temporarily

- Run underwriting engine in standalone mode

- Re-deploy workflow using n8n self-hosted (Docker)

Decisions Made Today (Why)

- Moved to Claude Sonnet 4.5 for best reasoning

- Added deterministic JSON schema to eliminate parsing errors

- Improved validation nodes for safety and PII handling

- Prepared multi-model fallback for reliability

- Finalized UI flow for Day 8 demo

Blockers / Help Needed

- Need final UI (Streamlit/Gradio)

- Need screenshot folder in GitHub

- Need explainer video upload

- Need Axis/Kotak rule blocks

- Need live test with real credentials